Chapter – 22

- Project members risks

    - Type of risk

- People

    - Classification of risks

- Project

    - Probability

- High

    - Seriousness/Effects

- Serious. For instance, during our project we usually were not able to gather everyone. Each time, any one of the group member was ill or out of town due to some personal reasons.

    - Strategy

- Type of strategy: Minimization

Recognize each member properly, and know each other’s work so that there will be no problem in case of absence.

- Lack of Co-ordination

- Type of risks

- People

- Classification of risks

- Project

- Probability

- High

- Seriousness/Effects

- Catastrophic. This risk can lead to delay or overall failure of the project.

- Strategy

- Type of strategy: Minimization

- Buildup a solid co-ordination among group members. Each member should be aware of tasks, and scheduled time to finish that assigned tasks.

- Inadequate Time Estimation

- Type of risks

- Estimation

- Classification of risks

- Project and Product

- Probability

- High

- Seriousness/Effects

- Serious.

- Strategy

- Type of strategy: Minimization

- Invest in allocating time accurately. Learn to use the available tools to complete the project on time.

- New Members Risk

- Type of Risks

- People

- Classification of risks

- Project and Product

- Probability

- Low

- Seriousness/Effects

- Serious

- Strategy

- Type of strategy: Avoidance

- Inform the stakeholder about the difficulties with team members. Inform them about the project might delay due to involvement of new member.

- Requirements Change risk

- Type of Risks

- Requirements

- Classification of risks

- Project and Product

- Probability

- Moderate

- Seriousness/Effects

- Serious

- Strategy

- Type of strategy: Contingency Plans

- Build the software to cope with requirements change. Invest in developing the program in such a way that it can accommodate the new changes.

- The size of the program is underestimated.

- Type of Risks

- Estimation

- Classification of risks

- Project and Product

- Probability

- High

- Seriousness/Effects

- Serious

- Strategy

- Type of strategy: Minimization

- Prepare the appropriate estimation techniques to find out the correct time for the completion of the project.

- Lack of knowledge about the programming language and tools

- Type of Risks

- Technology

- Classification of Risks

- Project and Product

- Probability

- High

- Seriousness/Effects

- Serious

- Strategy

- Type of strategy: Minimization

- Make a proper understanding of the knowledge of each member. The required tools for the project should be learned at first.

- Learning curves leads to delays

- Type of Risks

- Technology

- Classification of Risks

- Project and Product

- Probability

- Moderate

- Seriousness/Effects

- Serious

- Strategy

- Type of Strategy: Minimization

- Do not hold the important things of project to do at the last moment. Some tools may require more than usual time to learn.

- Low Team Motivation

- Type of Risks

- People

- Classification of Risks

- Project

- Probability

- Low

- Seriousness/Effects

- Serious

- Strategy

- Type of strategy: Avoidance

- Avoid the lack of motivation. Team leader should always contact their team members and make them motivated towards the project.

- Integration Risks

- Type of Risks

- Tools

- Classification of Risks

- Project and Product

- Probability

- High

- Seriousness/Effects

- Catastrophic

- Strategy

- Type of strategy: Minimization

- Integrate every component beforehand. Use components of reliable quality and performance.

- Testing Environment risk

- Type of Risks

- Technology

- Classification of risks

- Project

- Probability

- Low

- Seriousness/Effects

- Serious

- Strategy

- Type of strategy: Minimization

- Be aware of the environment the users will use to run the program. Make sure that the project is properly tested and integrated for that environment.

- Dependencies are inaccurate

- Type of Risks

- Estimation

- Classification of risks

- Project and Product

- Probability

- Moderate

- Seriousness/Effects

- Serious

- Strategy

- Type of Strategy: Minimization

- Make a plan about the dependencies on each member. Team leader should properly keep track of each member work. Negligence of one member should not lead to the project failure.

- Under knowledge about the skills of team members.

- Type of Risks

- People

- Classification of Risks

- Project and Product

- Probability

- Moderate

- Seriousness/Effects

- Serious

- Strategy

- Type of strategy: Minimization

- Avoid the risk of over estimating the capability of team members. Each member should be aware of their capability, and should only agree to do the work they can. Team leader should inspect about the progress of the work.

- Resources required for the project are not available

- Type of Risks

- Technology

- Classification of Risks

- Project and Product

- Probability

- Low

- Seriousness/Effects

- Tolerable

- Strategy

- Type of strategy: Avoidance

- Make plan to use the components which are available at the moment. The components which may be unavailable in the future should not be used.

- Design Risks

- Type of Risks

- Estimation

- Classification of Risks

- Product

- Probability

- Moderate

- Seriousness/Effects

- Serious

- Strategy

- Type of Strategy: Contingency Plans

- Prepare multiple designs to complete the project. If one design does not deliver the quality, be ready to use the other design patterns and techniques to build up a quality product.

- Decision Quality Risks

- Type of Risks

- People

- Classification of Risks

- Project and Product

- Probability

- Low

- Seriousness/Effects

- Serious

- Strategy

- Type of Strategy: Minimization

- Prepare proper decision techniques to make quick decisions. Team leader should take the responsibility of making decisions about the allocation and proper co-ordination of works so the chances of delay can be minimized.

- Technical/Security risks

- Type of risks

- Technical

- Classification of risks

- Product

- Probability

- High

- Seriousness/Effects

- Serious

- Strategy

-Type of Strategy: Minimization

- Prepare plans ahead to include the security features in the project. The chances of security risks should be minimized.

- Hardware risks

- Type of risks

- Technology

- Classification of risks

- Product

- Probability

- Low

- Seriousness/Effects

- Serious

- Strategy

- Type of Strategy: Avoidance

- Avoid the use of the hardware components which crashes the program. Use the components which are more reliable, and are of better quality.

- Specification delay

- Type of risks

- Estimation

- Classification of risks

- Project and product

- Probability

- Moderate

- Seriousness/Effects

- Serious

- Strategy

- Type of Strategy: Minimization

- The essential interfaces should be allocated on the schedule.  Minimize the delay for the specification for the delays.

- Standard or quality risk

- Type of risks

- Tools

- Classification of risks

- Product

- Probability

- Moderate

- Seriousness/Effects

- Serious

- Strategy

- Type of Strategy: Minimization

- Make sure the quality is included while working on the design process and architecture of the project. The quality of the project depends on the language used and the hardware components. Make sure to use the reliable software and hardware required for the program.